Heroku Bugs

Issue #	Found / Date	Fixed Date/ / Status	Issue/Resolution
13			Issue: / Resolution:
12			Issue: / Resolution:
11	2/20/14	2/20/14	Issue: When logging out in huron (local) I get a Firefox error on line 55 of the following login page (code => $("#user_session_login").focus(); ). Not an issue (yet) on Heroku. Must be something I did recently? Oh, duh – the focus thing I added. See app/views/user_sessions/_form.html.erb. Added “:autofocus => true” to the login button. / Resolution: Remove it. Add later when all the JS stuff is figured out.
10	2/20/14	Found	Issue: Delete record function not working on any tables. Probably related to Javascript somehow because we aren't getting the “Are you sure?” prompt. / Resolution:
9	2/20/14	2/21/14	Issue: Register button when first opening program doesn't work (review Heroku logs) / Resolution: Fixed one issue in application_controller.rb (is_admin) for case where there is no user. It now works but an error is returned later that the the user isn't allowed to perform a function because they aren't an admin. If registering don't prompt with the role and default the role in the model to “user”. Fussed around a bit and got things mostly working. Sometimes I get red errors but they are inconsequential. Do better in phase 3.
8	2/20/14	Found	Issue: Report has 1 a fact field from fact table 1. If you attempt to select another fact table you are denied. Report displays fine. If you remove all fact fields from this fact table and attempt to display another fact table (under heading Facts) you are not displayed the correct fields for that fact (appears to be other saved HTML data.) / Resolution:
7	2/11/14	Found	Issue: Put a limit on the width of some columns in index mode so users can see all columns (or at least admins can.) / Resolution:
6	2/10/14	2/11/14	Issue: Clicking the Refresh button in Report Definition when “All Constraints” are displayed causes a JS error at set_selections. / Resolution: Issue was that the cur_fields parameter to set_selections was nil. Just checked for this condition and returned. Seemed to work. Will do better when the whole JS part is re-written.
5	2/10/14	2/10/14	Issue: If you try to delete somebody else's reports the report is deleted (good) but you are not told it was unsuccessful. / Resolution: Return error message if report not deleted indicating this wasn't the users report.
4	2/10/14	2/11/14	Issue: If you view someone else's report and then save the report it is saved with your user name. Should stick with original. If you do a save as then it can be saved with your name (but group or report name must be different.) / Resolution: You just can't save some one else's report. It will indicate that the report was not saved.
3	2/10/14	2/10/14	Issue: It appears that the test user doesn't have the report returned after it is requested. / Resolution: In browse_controller.open_save_open. Only allowed to open reports that you wrote. Removed check on user name.
2	2/10/14	2/11/14	Issue: Only users with role admin should be able to see the various “load” buttons and see the edit/delete buttons for the various edit screens. / Resolution: see design document (UserRoles.odt)
1	2/10/14	2/10/14	Issue: You can save a report with a blank report group. Shouldn't be able to. / Resolution: Added checks for blank report group or blank report name and tells the user what is missing.